**Name: Sen Feng**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Analysis and design documentation | 3/7/23 | 3/7/23 |
| 2. Create user stories | 3/7/23 | 3/7/23 |
| 3. Create a sitemap | 3/7/23 | 3/8/23 |
| 4. Create wireframes | 3/8/23 | 3/9/23 |
| 5. Gather and organize the content for each page, including text, images, videos, etc. | 3/9/23 | 3/XX/23 |
| 6. Code the website using HTML, CSS, JavaScript, and other web technologies | 3/15/23 | 3/XX/23 |
| 7. Test the website for functionality, usability, accessibility, and performance. | 3/17/23 | 3/XX/23 |
| 8. Conduct User testing | 3/20/23 | 3/XX/23 |
| 9. Summarize user testing results and implement user testing improvements | 3/21/23 | 3/XX/23 |
| 10. Review and make sure it meets the criteria and expectations | 3/23/23 | 3/XX/23 |